Enterprise Reporting Process Modernization

Business Analysis & Solution Design Portfolio

| Project lens | Scenario | Outcome |
| --- | --- | --- |
| Target roles | Data / BI / Reporting Business Analyst | Standardized, automated monthly finance and operations reporting |
| Scope | Order-to-cash reporting across Finance, Operations, and Sales | One governed semantic layer and reconciled KPI dashboard |
| Delivery horizon | 12 weeks | Pilot, parallel run, training, and controlled rollout |

# 1. Executive Summary

Northstar Distribution's monthly reporting process depended on three departmental spreadsheets with different grains, naming conventions, and KPI logic. The proposed future state consolidates governed extracts into a SQL reporting mart, applies reusable Power Query transformations, and publishes certified KPIs through Power BI. The design reduces manual handoffs, makes reconciliation traceable, and establishes clear ownership for metric definitions and data-quality exceptions.

| Baseline issue | Evidence in simulation | Target state |
| --- | --- | --- |
| Delayed close | Six manual handoffs and a five-business-day cycle | Dashboard refreshed by 9:00 a.m. on business day 2 |
| Duplicate records | Resubmitted orders counted twice across Operations extracts | Composite-key duplicate rate below 0.1%; exceptions quarantined |
| Conflicting KPIs | Revenue reported as gross, net, and invoice-date variants | Certified definitions with named owners and version control |
| Reconciliation gaps | Department totals differ without documented tolerance | Automated control totals with ±0.5% threshold and drill-through |

# 2. Scope, Assumptions, and Success Measures

In scope: monthly order, shipment, invoice, return, budget, and departmental mapping data for U.S. operations.

Out of scope: predictive forecasting, customer master remediation, source-system replacement, and international tax reporting.

Reporting grain: one row per order line per reporting month, with conformed Department, Product, Customer, and Date dimensions.

Simulation assumption: stakeholder statements and sample records are representative, not production data.

| Measure | Baseline | Target | Owner |
| --- | --- | --- | --- |
| Monthly cycle time | 5 business days | ≤2 business days | Reporting Manager |
| Manual touchpoints | 14 | ≤4 | Finance Ops Lead |
| Unreconciled variance | 2.8% | ≤0.5% | Controller |
| Duplicate rate | 1.9% | <0.1% | Data Steward |
| Certified KPI adoption | 0% | 100% of executive dashboard | BI Product Owner |

## 2.1 Analytical Methodology and Research Questions

The project uses a mixed-method business analysis design. Qualitative evidence from semi-structured stakeholder interviews and process walkthroughs is triangulated with quantitative profiling of extracts, reconciliation results, and cycle-time observations. Requirements are prioritized using MoSCoW, validated through bidirectional traceability, and evaluated through controlled UAT. The design treats KPI standardization as a governance problem as well as a technical modeling problem.

| Research question | Method | Evidence | Decision criterion |
| --- | --- | --- | --- |
| Where does reporting delay enter the workflow? | Value-stream mapping and handoff timing | Cycle time, wait time, rework loops | Remove or automate non-value-added steps |
| Why do KPI results conflict? | Definition decomposition and semantic comparison | Numerator, denominator, grain, governing date, exclusions | One approved definition or intentionally distinct named metrics |
| Which defects materially affect decisions? | Data profiling, rule failure rates, financial materiality | Missingness, uniqueness, mapping, reconciliation | Block certification when tolerance or critical rule fails |
| Does the proposed solution improve control and usability? | Scenario-based UAT and before/after measurement | Pass rate, performance, reconciliation, user sign-off | Exit gates met and benefits measurable |

## 2.2 Evidence and Validity Strategy

Construct validity: each KPI is decomposed into business meaning, calculation, grain, governing date, filters, owner, and effective date.

Internal validity: source-to-mart totals, duplicate survivor logic, and boundary cases are independently reconciled before dashboard acceptance.

Reliability: repeatable SQL, versioned mappings, batch metadata, and deterministic rule IDs make results reproducible.

External validity limitation: the simulated dataset demonstrates the method but does not establish performance at a specific production volume; load testing is therefore an implementation gate.

# 3. Simulated Stakeholder Interviews

| Stakeholder | What we heard | Need / decision | Priority |
| --- | --- | --- | --- |
| Corporate Controller | Revenue changes after late credits; no one can explain which file won. | Net Revenue must use invoice date and approved credits through close cutoff. | Must |
| Operations Director | On-time delivery excludes partial shipments in one file and includes them in another. | Measure at order-line level using promised versus actual delivery date. | Must |
| Sales VP | Sales wants gross bookings but finance presents recognized revenue. | Show separate Bookings and Net Revenue KPIs; never label either simply 'Sales'. | Must |
| Reporting Manager | Analysts spend two days copying, de-duplicating, and emailing exceptions. | Automate ingestion, exception routing, and refresh status. | Must |
| Data Engineer | Keys are inconsistent and department names are free text. | Define surrogate/conformed keys, mapping ownership, and reject rules. | Must |
| FP&A Analyst | Budget comparisons shift when the department hierarchy changes. | Use effective-dated mappings and preserve historical reporting. | Should |
| Internal Audit | There is no evidence trail from dashboard number to submitted file. | Retain source file, load timestamp, row hash, rule result, and reconciliation record. | Must |
| Regional Manager | Needs a clear mobile-friendly exception view. | Provide region/department filters and overdue/failed-control drill-through. | Could |

# 4. Current-State Workflow

| Departments export spreadsheets | → | Analyst standardizes columns | → | Manual VLOOKUP mapping | → | Finance reconciles totals | → | Manager adjusts KPI logic | → | PDF/email distribution |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Step | Owner | Input / tool | Pain point | Control gap |
| --- | --- | --- | --- | --- |
| 1. Extract | Department analysts | ERP/CRM exports | Different cutoffs and formats | No submission completeness check |
| 2. Consolidate | Reporting analyst | Excel folders | Repeated copy/paste; duplicate files | No immutable landing copy |
| 3. Map | Reporting analyst | VLOOKUP tables | Free-text departments and products | Unversioned mappings |
| 4. Calculate | Finance/Operations | Local formulas | Conflicting KPI numerators/denominators | No central definition owner |
| 5. Reconcile | Controller | Email and pivots | Late exception discovery | Tolerance not documented |
| 6. Publish | Reporting manager | PDF/email | Static, limited drill-through | No refresh or certification status |

# 5. Gap Analysis

| Capability | Current | Future | Gap action | Priority |
| --- | --- | --- | --- | --- |
| Data intake | Manual emailed files | Controlled landing folder/API | Standard templates, naming, cutoff, audit metadata | High |
| KPI governance | Department-owned formulas | Certified enterprise dictionary | Approve owner, formula, grain, filters, effective date | High |
| Data model | Spreadsheet joins | Star schema reporting mart | Conform dimensions and transaction grain | High |
| Quality controls | Visual spot checks | Automated rule results and quarantine | Implement completeness, validity, uniqueness, reconciliation | High |
| Reporting | Static PDF packs | Interactive Power BI with drill-through | Build certified semantic model and role-based views | High |
| Change control | Ad hoc edits | Jira/Confluence lifecycle | Definition change request and release notes | Medium |
| Support | Analyst inbox | Owned SLA and runbook | Tiered support and escalation path | Medium |

# 6. KPI Dictionary

| ID | Name | Certified calculation | Grain | Unit | Owner | Key filters / handling |
| --- | --- | --- | --- | --- | --- | --- |
| KPI-01 | Gross Bookings | Sum ordered quantity × unit price for accepted orders | Order date; order line | USD | Sales Ops | Exclude cancelled/test orders |
| KPI-02 | Gross Revenue | Sum invoice line amount before discounts, returns, and tax | Invoice date; invoice line | USD | Controller | Posted invoices only |
| KPI-03 | Net Revenue | Gross Revenue − discounts − approved returns/credits | Invoice date; invoice line | USD | Controller | Credits included through close cutoff |
| KPI-04 | Order Count | Distinct accepted order IDs | Order date; order | Count | Sales Ops | Exclude cancelled/test orders |
| KPI-05 | On-Time Delivery % | Delivered order lines on/before promised date ÷ delivered order lines | Delivery month; order line | % | Operations | Exclude open/cancelled lines |
| KPI-06 | Fill Rate % | Units shipped by promised date ÷ units ordered | Promised month; order line | % | Operations | Cap line result at 100% |
| KPI-07 | Return Rate % | Approved returned units ÷ shipped units | Return month; product | % | Customer Ops | Exclude rejected RMAs |
| KPI-08 | Gross Margin % | (Net Revenue − COGS) ÷ Net Revenue | Invoice month; order line | % | FP&A | Blank when Net Revenue = 0 |
| KPI-09 | Budget Variance | Net Revenue − revenue budget | Fiscal month; department | USD | FP&A | Use effective-dated department mapping |
| KPI-10 | Budget Variance % | (Net Revenue − budget) ÷ budget | Fiscal month; department | % | FP&A | Blank when budget = 0 |

## 6.1 Conflicting Definitions Resolved

| Term | Conflicting use | Decision |
| --- | --- | --- |
| Sales | Bookings in CRM; invoiced revenue in Finance | Retire ambiguous label; publish Gross Bookings and Net Revenue separately |
| On time | Order header status versus each shipment line | Use delivered order-line comparison of Actual Delivery Date ≤ Promised Date |
| Return rate | Return dollars/revenue versus units/shipped units | Use units for operational Return Rate; expose return dollars separately |
| Month | Order, ship, invoice, or posting month | Each KPI names its governing date; Net Revenue uses invoice month |
| Active department | Current hierarchy applied to all history | Use effective-dated mapping for historical comparability |

# 7. Source-to-Target Data Mapping

| Source | Source field | Target field | Transformation | Validation |
| --- | --- | --- | --- | --- |
| Sales_Orders.xlsx | OrderID | fact_order_line.order_id | Trim/uppercase | Not null; key component |
| Sales_Orders.xlsx | LineID | fact_order_line.order_line_id | Integer | Positive; key component |
| Sales_Orders.xlsx | OrderDate | fact_order_line.order_date_key | Parse date → YYYYMMDD | Valid date; not future |
| Sales_Orders.xlsx | Dept | dim_department.department_code | Map alias/effective date | Reject unmapped alias |
| Sales_Orders.xlsx | Qty | fact_order_line.ordered_qty | Whole number | 0 < Qty ≤ 100000 |
| Sales_Orders.xlsx | UnitPrice | fact_order_line.unit_price | Decimal(18,2) | ≥ 0 |
| Operations_Shipments.xlsx | ShipmentID | fact_order_line.shipment_id | Trim/uppercase | Unique when populated |
| Operations_Shipments.xlsx | PromisedDate | fact_order_line.promised_date_key | Parse date → YYYYMMDD | ≥ OrderDate |
| Operations_Shipments.xlsx | ActualDeliveryDate | fact_order_line.delivery_date_key | Parse nullable date | Required when Delivered |
| Operations_Shipments.xlsx | ShippedQty | fact_order_line.shipped_qty | Aggregate by order line | 0 ≤ shipped ≤ ordered + tolerance |
| Finance_Invoices.xlsx | InvoiceID | fact_order_line.invoice_id | Trim/uppercase | Unique invoice-line pair |
| Finance_Invoices.xlsx | InvoiceDate | fact_order_line.invoice_date_key | Parse date → YYYYMMDD | Within open/approved period |
| Finance_Invoices.xlsx | GrossAmount | fact_order_line.gross_revenue | Decimal(18,2) | Reconcile to ledger |
| Finance_Invoices.xlsx | DiscountAmount | fact_order_line.discount_amount | Absolute decimal | ≥ 0 |
| Finance_Invoices.xlsx | CreditAmount | fact_order_line.credit_amount | Approved credits only | ≥ 0; approval present |
| Finance_Invoices.xlsx | COGS | fact_order_line.cogs_amount | Decimal(18,2) | ≥ 0 |
| Budget.xlsx | RevenueBudget | fact_budget.revenue_budget | Decimal(18,2) | One row per month/department |
| Department_Map.xlsx | DeptAlias | bridge_department_alias.alias | Trim/uppercase | Unique per effective window |

## 7.1 Target Data Architecture

| Immutable landing zone | → | Standardized staging | → | Conformed dimensional mart | → | Power BI semantic model | → | Certified reports and exports |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Layer | Design decision | Rationale | Key control |
| --- | --- | --- | --- |
| Landing | Append-only batch folders with manifest and checksum | Preserves source evidence and supports replay | File count, size, hash, arrival SLA |
| Staging | Typed, source-aligned tables plus validation columns | Separates parsing errors from business transformation | Schema contract and rejected-row reason |
| Integration | Canonical business keys and survivorship rules | Controls duplicates without losing source lineage | Row hash, rank, conflict quarantine |
| Dimensional mart | Star schema with conformed dimensions and additive facts | Supports predictable BI performance and reusable calculations | Grain assertion and referential integrity |
| Semantic model | Certified measures, explicit relationships, hidden technical fields | Prevents report authors from recreating KPI logic | Measure ownership and endorsement |
| Presentation | Thin reports over shared semantic model | Separates governed logic from audience-specific experience | Release pipeline and usage telemetry |

## 7.2 Dimensional Model and Slowly Changing Dimensions

| Object | Grain / key | History treatment | Representative attributes |
| --- | --- | --- | --- |
| FactOrderLine | Source system + Order ID + Line ID | Transaction corrections are versioned by batch; latest approved record is active | Order, promised, delivery, invoice dates; quantities; revenue; COGS; flags |
| FactBudget | Fiscal month + Department | Budget version retained; approved version selected by scenario | Revenue budget, cost budget, version, approval date |
| DimDepartment | Department surrogate key | Type 2 for hierarchy/region changes | Code, name, cost center, region, effective dates, current flag |
| DimProduct | Product surrogate key | Type 2 only for analytically material classification changes | SKU, family, category, standard cost band |
| DimCustomer | Customer surrogate key | Type 1 for corrections; Type 2 for segment changes | Customer, segment, region, account owner |
| DimDate | Calendar date key | Static conformed calendar | Fiscal period, business day, close-day indicator |

# 8. Business Rules

| ID | Rule | Definition |
| --- | --- | --- |
| BR-01 | Reporting cutoff | Include posted invoices and approved credits received by 6:00 p.m. ET on business day 1. |
| BR-02 | Record identity | Canonical order-line key = source_system + order_id + line_id. |
| BR-03 | Duplicate survivor | Keep latest valid record by source_modified_ts; quarantine equal-timestamp conflicts. |
| BR-04 | Department mapping | Apply alias whose effective_from ≤ business_date < effective_to; reject overlaps. |
| BR-05 | Net Revenue | gross_amount − discount_amount − approved_credit_amount; tax and freight excluded. |
| BR-06 | On-time delivery | Delivered line is on time when actual_delivery_date ≤ promised_date. |
| BR-07 | Fill rate | MIN(shipped_qty, ordered_qty) ÷ ordered_qty; aggregate numerator and denominator before division. |
| BR-08 | Return rate | Approved returned units ÷ shipped units; zero denominator returns blank, not zero. |
| BR-09 | Gross margin | Net Revenue − COGS; margin percentage blank when Net Revenue is zero. |
| BR-10 | Reconciliation | Dashboard Net Revenue must match ledger control total within ±0.5% and ±$1,000. |
| BR-11 | Certification | A period is Certified only after freshness, completeness, uniqueness, and reconciliation controls pass. |
| BR-12 | Restatement | Post-close changes require Controller approval, versioned reload, and release note. |

# 9. Data-Quality and Reconciliation Rules

| ID | Dimension | Test | Threshold | Action | Owner |
| --- | --- | --- | --- | --- | --- |
| DQ-01 | Completeness | OrderID, LineID, governing date, department, quantity | 0 missing | Reject | Data Steward |
| DQ-02 | Uniqueness | Canonical order-line key | 0 duplicates after survivor logic | Quarantine | Data Engineer |
| DQ-03 | Validity | Dates parse; quantities and amounts in allowed ranges | 100% valid | Reject | Source Owner |
| DQ-04 | Referential | Department, product, customer keys resolve | ≥99.9%; 0 executive-impacting | Quarantine | Data Steward |
| DQ-05 | Timeliness | All scheduled sources landed by 7:00 a.m. BD2 | 100% | Hold refresh | Reporting Manager |
| DQ-06 | Ledger reconciliation | Net Revenue vs GL control total | ≤±0.5% and ≤±$1,000 | Block certification | Controller |
| DQ-07 | Cross-source quantity | Shipped quantity not materially above ordered | ≤1 unit tolerance | Exception | Operations |
| DQ-08 | Mapping overlap | No overlapping effective-date windows per alias | 0 overlaps | Reject mapping release | Data Steward |
| DQ-09 | Balance equation | Gross − discounts − credits = Net Revenue | Exact to $0.01 | Reject | Finance |
| DQ-10 | Refresh audit | Every dashboard refresh has batch ID and row counts | 100% | Block certification | BI Owner |

## 9.1 Data Profiling and Statistical Control

Quality monitoring distinguishes deterministic failures from statistical anomalies. Deterministic rules reject invalid records; statistical controls identify plausible but unusual changes for investigation. For each batch, the solution profiles row count, null rate, duplicate rate, unmapped-key rate, amount distribution, and source-to-mart conversion rate. A metric is flagged when it breaches a business threshold or falls outside a rolling control band based on the previous twelve certified periods.

| Metric | Computation | Alert logic | Interpretation |
| --- | --- | --- | --- |
| Completeness rate | 1 - mandatory-null rows / landed rows | Below 99.9% or 3-sigma lower bound | Potential extract or schema issue |
| Duplicate rate | Duplicate business-key rows / landed rows | Above 0.1% or 2× trailing median | Resubmission or key-generation failure |
| Mapping success | Resolved foreign keys / eligible rows | Below 99.9% | Reference-data lag or new alias |
| Revenue movement | Current Net Revenue / prior-period Net Revenue - 1 | Outside business tolerance or rolling z-score ¦z¦ > 3 | Operational change or data anomaly |
| Conversion rate | Accepted rows / landed rows | Below 99.5% | Parsing, validation, or transformation failure |

## 9.2 Reconciliation Framework

| Level | Comparison | Frequency | Tolerance | Escalation |
| --- | --- | --- | --- | --- |
| File | Manifest row count vs parsed row count | Every batch | Exact | Data Engineering |
| Transaction | Source amount vs staged amount by source key | Every batch | $0.01 | Source Owner |
| Aggregate | Source vs mart by period and department | Every refresh | ±0.1% diagnostic | Data Steward |
| Financial control | Mart Net Revenue vs general ledger | Monthly close | Both ±0.5% and ±$1,000 | Controller; block certification |
| Presentation | Semantic-model total vs dashboard visual total | Every deployment/UAT | Exact under identical filters | BI Product Owner |

# 10. Future-State Process

| Controlled source landing | → | Automated validation & quarantine | → | SQL conformed mart | → | Certified semantic model | → | Power BI refresh & controls | → | Business consumption |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

| Stage | Automation | Control / evidence | Owner |
| --- | --- | --- | --- |
| Land | Scheduled extracts copied to immutable batch folders | File manifest, checksum, timestamp, source owner | Data Engineering |
| Validate | Schema, key, range, mapping, and duplicate rules | Row-level rule results and quarantine reason | Data Steward |
| Transform | SQL incremental merge to star schema | Batch counts, survivor logic, effective-dated joins | Data Engineering |
| Reconcile | Compare source, mart, and ledger totals | Signed control record and tolerance status | Controller |
| Publish | Refresh certified semantic model and report | Refresh ID, data-as-of banner, certification flag | BI Product Owner |
| Operate | Route exceptions and metric changes | Jira SLA, Confluence decision log, release note | Reporting Manager |

# 11. Reporting Requirements

| ID | Area | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Executive Summary | Show Net Revenue, Gross Margin %, OTD %, Fill Rate %, and Budget Variance with prior month/target comparisons. | Must |
| FR-02 | Trend analysis | Display 13 months and allow month, region, department, product, and customer filters. | Must |
| FR-03 | Drill-through | Navigate from KPI variance to order-line detail and source batch metadata. | Must |
| FR-04 | Data quality | Show refresh time, certification state, failed rule count, and unreconciled variance. | Must |
| FR-05 | Export | Permit governed detail export subject to row-level security. | Should |
| FR-06 | Accessibility | Keyboard navigation, descriptive titles, high-contrast palette, and alt text. | Must |
| NFR-01 | Performance | 95% of report interactions render in ≤5 seconds on standard filters. | Must |
| NFR-02 | Freshness | Scheduled refresh completes by 9:00 a.m. ET on business day 2. | Must |
| NFR-03 | Security | Apply least privilege and region-based row-level security. | Must |
| NFR-04 | Retention | Retain raw batches and control results for 24 months. | Must |
| NFR-05 | Availability | 99.5% monthly availability during business hours. | Should |

## 11.1 Semantic Model Design

| Design area | Specification | Acceptance evidence |
| --- | --- | --- |
| Relationships | One-to-many, single-direction relationships from conformed dimensions; no fact-to-fact joins | Model diagram and relationship audit |
| Measures | Explicit DAX measures with display folders, descriptions, format strings, and owner metadata | Measure inventory matches KPI dictionary |
| Time intelligence | Marked Date table; fiscal periods; prior month, prior year, rolling 13 months | Boundary tests across fiscal year |
| Calculation behavior | Ratios aggregate numerator and denominator before division; zero denominators return blank | Line-versus-total test cases |
| Security | Dynamic region RLS through UPN-to-region bridge; Build permission restricted | Positive and negative persona tests |
| Performance | Star schema, reduced cardinality, incremental refresh, aggregations where justified | P95 interaction and refresh-duration evidence |

## 11.2 Security Privacy and Control Design

| Control domain | Requirement | Control evidence |
| --- | --- | --- |
| Access | Least-privilege workspace roles and Entra groups; no direct individual grants | Quarterly access review |
| Row-level security | Region authorization resolved from governed identity bridge | Persona-based positive/negative UAT |
| Export | Underlying-data export restricted for sensitive customer-level fields | Tenant setting and role test |
| Data minimization | Exclude direct personal identifiers not required for reporting | Field inventory review |
| Auditability | Capture batch, refresh, deployment, user access, and certification events | Audit log retention and sample trace |
| Segregation of duties | Developers cannot self-approve production deployment or KPI certification | Deployment approval record |

## 11.3 Dashboard Layout

| Page | Audience | Contents |
| --- | --- | --- |
| Executive Summary | CFO, COO, VPs | KPI cards, 13-month trend, variance waterfall substitute, certification banner, top exceptions |
| Revenue & Margin | Finance, FP&A | Net Revenue, Gross Margin, budget variance by month/department/product; order-line drill-through |
| Operations | Operations leaders | OTD, Fill Rate, Return Rate by region/carrier/product; late-order detail |
| Data Quality | Reporting, data owners | Rule pass rates, rejected/quarantined rows, freshness, reconciliation results, batch lineage |

# 12. User Stories and Acceptance Criteria

| ID | User story | Acceptance criteria |
| --- | --- | --- |
| US-01 | As a Controller, I want certified Net Revenue to reconcile to the ledger so I can approve the monthly pack. | Given a closed period, when controls run, then variance is displayed in dollars and percent; certification is blocked above either tolerance. |
| US-02 | As an Operations Director, I want OTD by region and product so I can target late-delivery causes. | Delivered lines only; promised and actual dates are used; filters cross-highlight; detail exports preserve applied filters. |
| US-03 | As a Sales VP, I want Bookings and Net Revenue separately so pipeline activity is not confused with recognized revenue. | Both metrics appear with explicit labels, governing dates, tooltips, and no generic 'Sales' measure. |
| US-04 | As a Reporting Analyst, I want duplicate and mapping exceptions routed automatically so I can focus on remediation. | Every exception has rule ID, batch ID, record key, owner, status, and SLA due date. |
| US-05 | As an Auditor, I want lineage from a visual to the submitted file so I can reproduce a reported amount. | Drill-through exposes source file, source row key, load timestamp, batch ID, and transformation version. |
| US-06 | As a Regional Manager, I want data restricted to my region so confidential performance is protected. | RLS tests confirm assigned regions only; unauthorized URL/filter manipulation returns no restricted rows. |
| US-07 | As a BI Owner, I want refresh and certification status visible so users know whether to trust the report. | Header shows data-as-of, refresh time, certification state, and link to exceptions. |
| US-08 | As a Data Steward, I want effective-dated department mappings so reorganizations do not rewrite history. | No overlapping windows; dates resolve to one department; historical periods remain unchanged after future mapping updates. |

# 13. UAT Strategy and Results

The accompanying UAT workbook contains traceable test cases, expected versus actual results, evidence references, defect IDs, owners, and sign-off status. Tests cover KPI calculation, filters, drill-through, refresh controls, reconciliation, row-level security, and accessibility.

| Entry criterion | Exit criterion |
| --- | --- |
| Approved requirements and KPI dictionary | 100% Must-have tests executed |
| Stable UAT dataset and refresh | 0 open Severity 1 or 2 defects |
| Named testers and role access | ≥95% overall pass rate |
| Baseline ledger/source control totals | Controller, Operations, and BI Owner sign-off |

| Sample test | Expected outcome | Status |
| --- | --- | --- |
| Net Revenue calculation | Gross − discounts − approved credits at invoice-line grain | Pass |
| Duplicate survivor logic | Latest valid record retained; conflict quarantined | Pass |
| Ledger reconciliation | Variance within ±0.5% and ±$1,000 | Pass |
| On-time delivery boundary | Delivery on promised date counts as on time | Pass |
| RLS regional access | User sees only assigned regions | Pending environment test |
| Refresh SLA | Completed by 9:00 a.m. BD2 | Pending scheduled-run test |

# 14. Jira and Confluence Operating Model

| Artifact | System | Convention / workflow |
| --- | --- | --- |
| Epic | Jira | ERP-100 Reporting Modernization; stories linked to requirement IDs |
| Story | Jira | US-xx title; acceptance criteria in Given/When/Then form; KPI/DQ dependencies linked |
| Defect | Jira | Severity, environment, batch ID, expected/actual, evidence, owner, target release |
| KPI Dictionary | Confluence | Owner approval, formula, grain, filters, effective date, version history |
| Decision Log | Confluence | Decision, options, rationale, approver, date, downstream impact |
| Runbook | Confluence | Refresh, reconciliation, failure recovery, escalation, and restatement steps |

## 14.1 Requirements Traceability and Change Governance

Every requirement has a stable identifier and links forward to design components, user stories, test cases, defects, and release evidence. Changes to certified metrics require an impact assessment across historical comparability, semantic-model dependencies, security, documentation, and downstream exports. The KPI owner is accountable for meaning; the BI owner is accountable for implementation; the Controller approves financially material changes.

| Change class | Example | Approval | Required evidence |
| --- | --- | --- | --- |
| Definition | Change Net Revenue treatment of credits | KPI Owner + Controller | Impact analysis, restatement decision, parallel results, release note |
| Threshold | Change reconciliation tolerance | Controller + Internal Audit consult | Risk rationale and back-test |
| Mapping | Move cost center to new department | Data Steward + FP&A | Effective date, overlap check, historical impact |
| Presentation | Rearrange visual without measure change | BI Product Owner | Regression test and accessibility check |

## 14.2 Benefits Case and Measurement Plan

| Benefit | Baseline | Target | Annualized model | Measurement method |
| --- | --- | --- | --- | --- |
| Analyst effort | 80 hours/month | 24 hours/month | 56 × 12 = 672 hours released | Time study for three close cycles |
| Manager review effort | 30 hours/month | 12 hours/month | 18 × 12 = 216 hours released | Calendar/worklog sample |
| Reporting cycle | 5 business days | 2 business days | 3-day acceleration | Timestamp from source cutoff to certification |
| Rework from defects | 20 hours/month | 5 hours/month | 15 × 12 = 180 hours avoided | Jira defect effort |
| Control exposure | 2.8% unreconciled variance | ≤0.5% | Risk reduction; not booked as cash benefit | Monthly reconciliation history |

Illustrative economic assessment: at a blended labor rate of $65 per hour, 1,068 hours of annual effort released represents $69,420 in capacity value. If implementation and first-year operating cost is $54,000, the simple first-year net benefit is $15,420, benefit-cost ratio is 1.29, and payback is approximately 9.3 months. These are planning assumptions and must be replaced with approved finance inputs before funding approval.

# 15. Implementation Roadmap

| Phase | Weeks | Key activities | Exit gate |
| --- | --- | --- | --- |
| 1. Discover | 1–2 | Interviews, current-state map, inventory, KPI conflicts | Scope and requirements approved |
| 2. Design | 3–4 | Target model, mappings, business/DQ rules, report wireframes | Design authority approval |
| 3. Build | 5–7 | Landing, Power Query/SQL transforms, semantic model, report pages | System test complete |
| 4. Validate | 8–9 | Reconciliation, performance, RLS, UAT cycle 1/2 | UAT exit criteria met |
| 5. Deploy | 10–11 | Training, parallel run, production release, support handoff | Go-live approval |
| 6. Stabilize | 12 | Hypercare, KPI adoption, issue burn-down, benefits baseline | Operational acceptance |

## 15.1 RACI

| Deliverable | Controller | Ops Dir. | BI Owner | Data Eng. | BA | Data Steward |
| --- | --- | --- | --- | --- | --- | --- |
| KPI dictionary | A | C | C | I | R | C |
| Source mapping | C | C | C | R | R | A |
| DQ rules | C | C | C | R | R | A |
| Dashboard | C | C | A | C | R | I |
| UAT sign-off | A | A | R | C | R | C |
| Production runbook | C | C | A | R | R | C |

# 16. Risks and Controls

| Risk | Likelihood / impact | Mitigation | Trigger / contingency |
| --- | --- | --- | --- |
| Source schema changes | Med / High | Schema contract and pre-load validation | Hold refresh; notify source owner; use last certified snapshot |
| KPI scope creep | High / Med | Change control with owner approval and effective date | Defer unapproved metric to backlog |
| Unresolved mapping aliases | Med / High | Steward queue and daily SLA | Quarantine records; block certification if material |
| Performance degradation | Med / Med | Aggregations, star schema, limited high-cardinality visuals | Optimize model; disable nonessential visuals |
| Low user adoption | Med / High | Role-based training, champions, usage telemetry | Office hours and targeted redesign |
| Parallel-run variance | Med / High | Documented reconciliation and root-cause workflow | Extend parallel run; do not retire legacy report |

# 17. Traceability Matrix

| Requirement | KPI / Rule | User story | UAT test |
| --- | --- | --- | --- |
| FR-01 | KPI-03, 05, 06, 08, 09 | US-01, 02 | UAT-01, 04, 05, 07 |
| FR-02 | All certified KPIs | US-02, 03 | UAT-08, 09 |
| FR-03 | BR-02, DQ-10 | US-05 | UAT-10 |
| FR-04 | DQ-01 through DQ-10 | US-04, 07 | UAT-11, 12 |
| NFR-02 | DQ-05 | US-07 | UAT-13 |
| NFR-03 | Security rule | US-06 | UAT-14, 15 |

# 18. Critical Evaluation and Limitations

| Limitation | Why it matters | Treatment |
| --- | --- | --- |
| Simulated stakeholders and records | Findings cannot be generalized to a specific enterprise without field validation | Use as a repeatable method; conduct production interviews and profiling before design approval |
| No production-scale benchmark | Desktop-scale performance may not predict service capacity | Define representative volume, concurrency, refresh, and query benchmarks |
| Late-arriving facts and credits | Closed periods may change after publication | Use watermarking, approved restatement workflow, and visible version/date |
| Human governance dependency | Technology cannot resolve contested business meaning alone | Assign accountable KPI owners and enforce effective-dated decisions |
| RLS complexity | Incorrect identity mappings can overexpose or hide data | Automated persona tests plus quarterly access certification |

# 19. Evaluation Framework

| Evaluation dimension | Indicator | Target | Evidence cadence |
| --- | --- | --- | --- |
| Effectiveness | Certified KPIs reconcile and answer stakeholder decisions | 100% critical KPI certification | Each refresh/monthly close |
| Efficiency | Cycle time and manual touchpoints | ≤2 days; ≤4 touchpoints | Monthly for six months |
| Quality | Critical DQ failures and duplicate rate | 0 critical; <0.1% duplicates | Every batch |
| Adoption | Monthly active viewers / licensed target users | ≥80% by month 3 | Monthly usage telemetry |
| Usability | Task completion and satisfaction | ≥90% task completion; ≥4/5 rating | Post-training and month 2 |
| Sustainability | Metric changes following governance process | 100% of certified changes | Quarterly audit |

# Appendix A. Power BI Measures (DAX)

Gross Revenue: SUM ( FactOrderLine[GrossRevenue] )

Net Revenue: [Gross Revenue] - SUM ( FactOrderLine[DiscountAmount] ) - SUM ( FactOrderLine[ApprovedCreditAmount] )

Gross Margin %: DIVIDE ( [Net Revenue] - SUM ( FactOrderLine[COGSAmount] ), [Net Revenue] )

On-Time Delivery %: DIVIDE ( CALCULATE ( COUNTROWS ( FactOrderLine ), FactOrderLine[DeliveredFlag] = TRUE (), FactOrderLine[OnTimeFlag] = TRUE () ), CALCULATE ( COUNTROWS ( FactOrderLine ), FactOrderLine[DeliveredFlag] = TRUE () ) )

Fill Rate %: DIVIDE ( SUM ( FactOrderLine[CappedShippedQty] ), SUM ( FactOrderLine[OrderedQty] ) )

Budget Variance: [Net Revenue] - SUM ( FactBudget[RevenueBudget] )

Budget Variance %: DIVIDE ( [Budget Variance], SUM ( FactBudget[RevenueBudget] ) )

# Appendix B. Portfolio Talking Points

Translated stakeholder ambiguity into certified KPI definitions with owners, grains, filters, and change control.

Mapped heterogeneous source fields into a conformed star schema and specified effective-dated mappings.

Designed automated quality gates, reconciliation tolerances, lineage evidence, and exception ownership.

Connected requirements to user stories, UAT tests, and an implementation roadmap using traceable IDs.